1. **Course Registration from the Educational Plan (Using the EPI tool)**

Sponsor: Robert McAtee

* Hobsons and State Tech Center vetted a third party group, N2N Associates, to help with the integration. Robert McAtee will schedule a demo with Hobsons and N2N on what they have that would *allow students to register for courses from the Ed Plan*.
* Hobsons and N2N presented the following in response:

Phase 2 usually runs concurrent with Phase 1

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Phase 1**  **Environment Setup** | **Phase 2**  **Illuminate Deployment** | **Phase 3**  **Illuminate Configuration** |
| *Activities* | Making firewall rule changes, setting up a web server, and provisioning VPN access. | Provided SIS access, deploy the user creation script, deploy SIS object creation scripts (views, arrays, etc) | UAT Testing of scripts, API Testing with test data, API script tweaking based on Client SIS deployment, etc. |
| *Required Staff* | Network staff | Database Administrator (DBA) or Programmer/Analyst | Client DBA  *Some institutions will involve a functional user or Registrar's office who will lead testing the registration process but some will do so just with the DBA or IT resource* |
| *Time with Normal Deployment Delays* | 2 weeks | 2-4 weeks | 4-6 weeks |
| *Time with No Process Delays* | 2-4 days | 2-4 days | 6-8 days  Ensure everything is working exactly correct. |

Since some of the phases above can overlap, we estimate that the approximate timeframe for working with us to configure the two-way integration would be 6-9 weeks.

* Robert McAtee presented concerns to the State Tech Center and Hobsons.
* TESS staffing challenges
* Progress with the Degree Planner implementation

**IV. Miscellaneous**

***Next DAWG Meeting*:** Wednesday, November 22, 2017 (2:30 pm – 4:30 pm)

***DAWG “Parking Lot*”🚘**

|  |  |  |
| --- | --- | --- |
| **Topic** | **Description** | **Sponsor** |
| EPI Steering Committee | Hobson’s Starfish Early Alert and Degree Planner | Robert McAtee, Yancie Carter, Kristina Heilgeist, Michael Aquino |
| Pseudo courses | Pseudo Courses may be a solution for a hurdle we have hit with degree planner. | Kristina Heilgeist |