**MIS Executive Committee Meeting**

Thursday, July 24th, 2014

8:30 to 9:30am

1. MIS – Spring 2014 Reporting - COMPLETED

**II.** MIS – SX02 Grade of ‘W’ prior to census date (AP4233 & AP5080)

*\*On hold until after the August 2014 District Assembly meeting*

**III.** MIS – Summer 2014 Reporting Timeline

|  |  |  |
| --- | --- | --- |
| ***MIS – Proposed TIMELINE for Summer 2014 session Reporting*** | | |
| **From** | **To** | **Description** |
| 08/18/14 | 08/20/14 | Preliminary run of the MIS Summer 2014 session data files |
| 08/21/14 | 08/22/14 | DCS Internal Review of MIS data files and parameters |
| 08/25/14 | 08/27/14 | Initial run of MIS Spring 2014 session data files |
| 08/28/14 | 08/29/14 | Distribute Syntactical/referential edit reports for review/ correction |
| 09/01/14 | | HOLIDAY – Labor Day |
| 09/02/14 | 09/05/14 | Departmental corrections/updates |
| 09/08/14 | 09/10/14 | Secondary run of MIS Summer 2014 term data files |
| 09/11/14 | 09/12/14 | Distribute Syntactical and/or Referential edit report for correction |
| 09/15/14 | 09/16/14 | Departmental corrections/updates |
| 09/17/14 | 09/18/14 | DCS validation of MIS data files |
| 09/19/14 | 09/19/14 | Submit FINAL Summer 2014 session MIS data files to State |

**IV.** Miscellaneous