|  |  |  |
| --- | --- | --- |
| **DETS Technical Services Committee** | | **November 12, 2009**  **Agenda**  **3:00 p.m. – 4:00 p.m.**  **8th Street Annex Conference Room** |
| **TOPIC** | **DISCUSSION** | |
| Introductions |  | |
| Review and approval of the minutes | Approved – Rick, seconded Wayne | |
| Status of Major Projects:   * New Construction * Wireless * Phone System   Upgrade   * Server Virtualization | Media comm. Move in Janurary or Spring Break.  LRC pushed out 5 monthes from December 15th  Aquatics center do april.  1gb Internet connection stuck in district hang ups. Waiting on form creation.  Training next Friday for lobby ambassador.  Money approved. SOW due 7th. SOW | |
| Catalog of Services | Send out to Gary and Gabe. | |
| Next Meeting | Jan 13th 3pm @ CHC | |
|  |  | |