|  |  |  |
| --- | --- | --- |
| **DETS Technical Services Committee**  **Present:**  -Jeremy Sims -Gabriel Roseli  -Rick Hrdlicka -Gary Williams  -Wayne Bogh -Everett Garnick | | **November 12, 2009**  **Minutes**  **3:00 p.m. – 4:00 p.m.**  **8th Street Annex Conference Room** |
| **TOPIC** | **DISCUSSION** | |
| Introductions |  | |
| Review and approval of the minutes | Approved – Rick, seconded - Wayne | |
| Status of Major Projects:   * New Construction * Wireless * Phone System   Upgrade   * Server Virtualization | **SBVC**  Media & Communication - Building complete by Janurary. Move in set for spring break.  **CHC**  LRC - due for completion in August.  Aquatics center - due for completion in April.  1gb Internet connection – Being funded with building measure. Waiting on form creation from district. Once complete form we be filled out and put in process.  Rick will be conducting training next Friday for lobby ambassadors.  All funding has been accounted for. 1st draft of Scope of Work has been submitted for review to DETS Managers and DCS technical staff. Changes are due Monday the 7th. Revised SOW due from Nexus on the 9th. PR will be cut once the Revised SOW is received. | |
| Catalog of Services | Document sent out ot Gabe and Gary for review\approval. | |
| Next Meeting | Jan 13th 3pm @ CHC | |
|  |  | |